SENTINEL-G

Product Requirements Document — Final

SME Financial Fraud Detection Platform  ·  v4.0  ·  HackHazards '26

| Track Neo4j / AuraDB | Stack FastAPI · Neo4j · LightGBM | Fraud Types SME · ITC Carousel · Evergreening | Timeline 30-Day Build |
| --- | --- | --- | --- |

v4.0 FINAL — Supersedes all prior versions. Incorporates: (1) uploaded architecture doc (Jeikarthikpandi) — TGN, β-VAE, Mamba SSM, Combined AE, LOF, OOF LightGBM meta-learner, isotonic calibration, conformal prediction; (2) all decisions from design conversation — No PostgreSQL, No Redis, No Celery, No Expo, No XBRL. SHAP and Llama 3 REMOVED — replaced by graph-native evidence provenance. Two fraud extension types added: GST ITC Carousel and Bank Loan Evergreening. Graph explainability is the ONLY explainability mechanism.

# 1. Problem Statement

Indian banks and NBFCs lost an estimated ₹25,000–40,000 crore to SME loan fraud in FY 2024–25. Over ₹58,772 crore in fake ITC fraud was detected by DGGI — a 140% year-on-year increase. Financial statement manipulation is the primary instrument: inflated revenue, fabricated assets, related-party fund diversion, and circular invoice networks.

The core structural problem: listed companies have SEBI oversight, quarterly disclosures, and analyst scrutiny. SMEs have none of this. Their only mandatory disclosure is an annual ROC filing — often 6–18 months late, incomplete, or rubber-stamped by a CA who writes what the promoter instructs. Existing credit teams cannot cross-reference MCA21, CERSAI, GSTN, and the director-company ownership graph simultaneously. Sentinel-G does.

## 1.1 Three Fraud Types Covered

| Fraud Type | Mechanism | Real-World Scale |
| --- | --- | --- |
| SME Loan Fraud | Fabricated financials, related-party diversion, hidden liabilities | ₹25,000–40,000 crore annual loss |
| GST ITC Carousel | Circular invoice chains generating fake Input Tax Credit | ₹58,772 crore detected FY2024-25 (DGGI) |
| Bank Loan Evergreening | Rolling bad loans via shell companies to hide NPAs | DHFL ₹34,615 cr · Yes Bank ₹3,983 cr · PMC ₹6,500 cr |

## 1.2 Target Users

| Persona | Pain Point | What Sentinel-G Gives Them |
| --- | --- | --- |
| NBFC Credit Officer | Reviews 50 SME applications/month manually. Misses fabricated P&Ls. | Calibrated fraud risk score + DataConfidence % + full graph evidence chain. Minutes, not days. |
| DGGI GST Investigator | Identifies circular trading networks via spreadsheet cross-referencing. | GDS SCC finds ITC carousel rings across thousands of GSTINs in milliseconds. |
| Corporate Forensic Auditor | Commissioned post-fraud. Works from incomplete records. | Multi-signal forensic report with typed evidence provenance chain — directly usable in legal filings. |

# 2. System Architecture

Architecture constraints (non-negotiable): No PostgreSQL — Neo4j is the single data store. No Redis — caching via Neo4j node properties (last_scored_at). No Celery — asyncio.gather() handles parallelism. No Expo mobile app — web dashboard only. No XBRL — PDF parsing for SME scope. No SHAP — graph-native evidence provenance is the explainability layer. No Llama 3 — Gemini Flash for narrative generation only.

## 2.1 Four-Layer Stack

| Layer | Technology | Runs On | Responsibility |
| --- | --- | --- | --- |
| L1 — Ingestion | MCA21 scraper · CERSAI scraper · BSE SME API · pdfplumber · camelot · pytesseract | Fly.io cron | Pull, parse, validate, normalise. Python validation before every Neo4j write. DataQualityError nodes on failure. |
| L2 — Graph Store | Neo4j 5.x Community + GDS · NetworkX fallback | Railway Docker | Single data store. All nodes, edges, fraud signals, audit logs, data quality errors, calibrated scores. |
| L3 — Intelligence | 11 Rule Modules + 6 L1 Detectors + LightGBM OOF Meta-learner + Isotonic Calibration + Conformal Prediction | Fly.io | Deterministic rule scoring → ML ensemble → calibrated P(fraud) with prediction intervals. Graph evidence provenance chain. |
| L4 — Interface | FastAPI · React Vite · Gemini Flash (narrative only) | Fly.io + Vercel | REST API. Web dashboard. AI narrative from structured evidence — no LLM-generated numbers. |

## 2.2 Intelligence Engine — Two-Tier Architecture

The intelligence layer has two distinct tiers working in sequence. Tier 1 produces deterministic rule-based module scores. Tier 2 is an ML ensemble that learns from those scores. This separation is intentional: the rules catch what they were designed for, the ML ensemble learns the optimal combination, and the anomaly detectors catch what neither knows about.

| Tier | Components | Description |
| --- | --- | --- |
| Tier 1 Rule Modules | Modules 1–11 (11 signal sources) | Deterministic Cypher queries and Python rules. Always produce a score 0–100. Never depend on training data. Catch known fraud patterns and structural violations regardless of training history. |
| Tier 2 ML Ensemble | D1–D6 detectors F1a/F1b/F1c meta-learner stack | Six L1 detectors (D1–D6) each produce a fraud score. LightGBM OOF meta-learner (F1a) learns optimal combination. Isotonic regression (F1b) calibrates probabilities. Conformal prediction (F1c) adds uncertainty intervals. |

# 3. Neo4j Graph Schema — Complete

## 3.1 Node Labels — Core

| Label | Key Properties | Purpose |
| --- | --- | --- |
| Company | cin, name, gstin, nic_code, state, fraud_risk_score, p_fraud_calibrated, p_fraud_low, p_fraud_high, data_confidence, last_scored_at, employee_count_reported, incorporation_date | Every registered company. Stores both rule score and calibrated ML probability with conformal interval. |
| Director | din, name, dob, is_disqualified, num_directorships, pagerank_score, betweenness_score, clustering_coeff, ego_density | GDS-computed centrality scores stored as properties. Updated after each GDS run. |
| FinancialStatement | cin, year, all P&L/BS/CF fields, audit_opinion_text, auditor_name, auditor_din, auditor_type, emphasis_count, going_concern_flag, adverse_flag, pdf_creation_software, pdf_metadata_anomaly, notes_word_count | One node per company per year. PDF forensics metadata stored alongside financials. |
| FraudSignal | signal_id, signal_type, severity, score_contribution, evidence_string, module_name, created_at | Every fraud flag as a node. Evidence provenance traverses TRIGGERED_BY edges from here. Replaces SHAP entirely. |
| DataQualityError | cin, year, error_type, field, expected_value, actual_value, timestamp | Replaces PostgreSQL audit log. All validation failures stored in graph. |
| SharedAttribute | attribute_type, attribute_value, company_count | Hypergraph modeling node. Shared CA firm, registered address, bank branch — reveals shell networks invisible to pairwise edges. |
| IndustryBenchmark | nic_code, year, metric, median, p25, p75, benford_applicable | Built from BSE SME companies. Peer deviation module reads from here. |
| NCLTProceeding | cin, case_number, petition_type, filing_date, status, amount_claimed | Scraped from NCLT cause list. Winding-up petitions, insolvency admissions. |
| WilfulDefaulter | cin, din, bank_name, amount, declared_date | Cross-referenced from RBI and CIBIL wilful defaulter lists. Monthly refresh. |

## 3.2 Node Labels — Fraud Extension (ITC + Evergreening)

| Label | Key Properties | Extension |
| --- | --- | --- |
| GSTEntity | gstin, pan, registration_date, cancellation_date, is_cancelled, taxpayer_type, aggregate_turnover, tax_paid_ytd | ITC Carousel — one GSTIN per node. Linked to Company via HAS_GST_ENTITY. |
| ITCClaim | gstin, period, claimed_amount, eligible_amount, source_gstin | ITC Carousel — one per GSTIN per period. |
| MissingTrader | gstin, total_itc_generated, tax_liability_paid, liability_gap, linked_ring_id | ITC Carousel — written by Pattern 9. |
| LoanDisbursement | loan_id, cin, lender_name, disbursement_date, amount, loan_type, tenure_months | Evergreening — from CERSAI charge + bank upload. |
| LoanRepayment | loan_id, cin, repayment_date, amount, source_account_ifsc, days_to_repayment | Evergreening — derived from bank statement upload. |
| EvergreeningCluster | cluster_id, total_exposure, companies_involved, cycle_count, estimated_npa_concealed | Evergreening — written on confirmed scheme. |

## 3.3 Relationship Types — Complete

| Relationship + Properties | Direction | Purpose |
| --- | --- | --- |
| IS_DIRECTOR_OF {from_date, to_date, designation, is_current} | Dir→Co | Current and historical board membership. |
| IS_SHAREHOLDER_OF {percentage, as_of_date} | Dir→Co | Ownership stake. |
| HAS_COMMON_DIRECTOR {director_din} | Co→Co | Auto-generated during graph sync. |
| TRANSACTS_WITH {year, amount, nature, risk_flag} | Co→Co | Related party transaction. SCC runs on this graph. |
| HAS_FINANCIALS {year} | Co→FS | Links company to annual financial statement. |
| HAS_FRAUD_SIGNAL {module, severity} | FS→FraudSig | Links financial statement to triggered fraud signals. |
| TRIGGERED_BY | FraudSig→Node | Evidence provenance edge. Links signal to exact data source. |
| SHARES_ATTRIBUTE {attribute_type} | Co→SharedAttr | Hypergraph edge. Shared CA, address, bank branch. |
| CONNECTED_TO_CRITICAL | Co→Co | Written by belief propagation on first-degree connections of CRITICAL entities. |
| HAS_NCLT_PROCEEDING | Co→NCLT | Scraped NCLT proceedings. |
| CLAIMS_ITC_FROM {period, amount, invoice_count, risk_flag} | GST→GST | ITC Carousel — SCC runs on this graph. |
| HAS_GST_ENTITY / IS_MISSING_TRADER / IN_CAROUSEL_RING | Various | ITC Carousel extension edges. |
| RECEIVED_LOAN / REPAID_LOAN / FUNDED_REPAYMENT_OF / IN_EVERGREENING_CLUSTER | Various | Evergreening extension edges. FUNDED_REPAYMENT_OF is the core detection edge. |

# 4. Tier 1 — Rule-Based Detection Modules (11 Signal Sources)

These modules produce deterministic scores 0–100. They do not depend on training data. A disqualified director is always flagged. A circular trading ring is always flagged. They catch known patterns unconditionally and supply the feature inputs to the Tier 2 ML ensemble.

## 4.1 Module 1 — Beneish M-Score

Eight financial ratios. M-Score > −1.78 indicates earnings manipulation. Requires two consecutive years. Skip (weight → 0) with single-year data.

| Ratio | Threshold | Measures | Signal |
| --- | --- | --- | --- |
| DSRI | >1.31 | Days Sales Receivable Index | Receivables growing faster than revenue — fake sales never collected |
| GMI | >1.00 | Gross Margin Index | Deteriorating margins → manipulation incentive |
| AQI | >1.25 | Asset Quality Index | Capitalising operating expenses as assets |
| SGI | >1.60 | Sales Growth Index | Unsustainable growth creates fabrication pressure |
| DEPI | <1.00 | Depreciation Index | Reducing depreciation to inflate reported profit |
| SGAI | >1.00 | SGA Expense Index | SGA growing faster than revenue |
| LVGI | >1.00 | Leverage Index | Increasing debt raises covenant violation risk |
| TATA | High +ve | Total Accruals to Total Assets | Earnings not backed by cash |

## 4.2 Module 2 — Cross-Statement Consistency (7 Checks)

Evidence strings always cite specific numbers. Never: 'revenue appears inflated.' Always: 'Revenue per P&L (₹12.4 cr) exceeds GST taxable turnover (₹8.2 cr) by 51.2% — above 5% tolerance.'

| Check | Logic | Severity | Score |
| --- | --- | --- | --- |
| Revenue vs GST Turnover | ¦P&L Revenue − GST Turnover¦ / Revenue > 5% | CRITICAL | +40 |
| Implied Interest Rate | Finance Costs / Total Borrowings < 8% or > 24% | HIGH | +25 |
| Cash Conversion Ratio | Operating CF / Net Profit < 0.5 | HIGH | +25 |
| Depreciation vs Asset Growth | Assets grew >20% YoY, depreciation grew <50% proportionally | MEDIUM | +15 |
| CWIP Staleness | CWIP > 5% of assets for 3+ consecutive years | HIGH | +25 |
| CERSAI Charges vs Debt | Registered charges exceed reported debt by >15% | CRITICAL | +40 |
| Bank Credits vs Revenue | Bank total credits differ from revenue by >20% | HIGH | +25 |

## 4.3 Module 3 — Benford's Law

Chi-square (p < 0.05), Kolmogorov-Smirnov, and Nigrini MAD (> 0.012 suspicious, > 0.020 HIGH). Minimum 50 numbers. Disabled (weight redistributed) for fixed-price industries: NIC 46, 47, 19, 49, 55.

## 4.4 Module 4 — Neo4j Graph Pattern Detection (17 Patterns)

Seven core SME patterns + five ITC Carousel patterns + five Evergreening patterns. All run as Cypher queries. All write FraudSignal nodes on match.

| P# | Pattern | Detection Logic | Severity |
| --- | --- | --- | --- |
| 1 | Circular Trading (SCC) | GDS SCC on TRANSACTS_WITH. Any SCC >2 nodes, value >₹10L. | CRITICAL |
| 2 | Related Party Director Overlap | Director on board of significant counterparty. Value >₹5L. | HIGH |
| 3 | Disqualified Director Active | Any match vs MCA disqualification list. Zero threshold. | CRITICAL |
| 4 | Spider Web (High Board Count) | >10 directorships = MEDIUM. >15 = HIGH. | MEDIUM/HIGH |
| 5 | Multi-Hop Related Party Chain | Promoter → Co A → Co B → Target. 2-hop obfuscation. | HIGH |
| 6 | Revenue Concentration in Related Party | >30% revenue from single counterparty sharing director. | HIGH |
| 7 | Entity Resolution (Jaccard/WCC) | WCC clusters companies sharing phone, address, PAN prefix, CA firm. | MEDIUM |
| 8 | ITC Carousel Ring | GDS SCC on CLAIMS_ITC_FROM. Any ring >2 GSTINs, ITC >₹10L. | CRITICAL |
| 9 | Missing Trader Detection | tax_paid / itc_generated_for_others < 0.05. | CRITICAL |
| 10 | Cancelled GSTIN Still Claiming ITC | Active CLAIMS_ITC_FROM where source.is_cancelled = true. | CRITICAL |
| 11 | New GSTIN High ITC Generator | Registration < 6 months AND total ITC generated > ₹50L. | HIGH |
| 12 | Multi-Hop ITC Chain + Shared Director | ITC chain depth 3–6 hops, originator shares director with claimant. | CRITICAL |
| 13 | Round-Trip Repayment | Repayment by A, new loan to director-connected B within 30 days, amount within 15%. | CRITICAL |
| 14 | Serial Short-Term Charge Cycling | 3+ charge create-satisfy cycles, same lender, gap < 45 days. | HIGH→CRITICAL |
| 15 | Shell Conduit Detection | Shell (≤2 employees, <24 months old) receives fresh loan, shares director with ultimate beneficiary. | CRITICAL |
| 16 | NPA Vintage Mismatch | Active CERSAI charge >90 days, zero repayment events on record. | HIGH |
| 17 | Multi-Entity Exposure Concentration | Total director-connected group exposure to same lender >₹10 cr. | HIGH |

## 4.5 Module 5 — Peer Deviation

Company key ratios vs BSE SME industry benchmarks (p25/median/p75 by NIC code). Z-score per metric. Score increases with number and magnitude of outlier ratios.

## 4.6 Module 6 — Temporal Behavioural Signals

| Signal | Logic | Severity |
| --- | --- | --- |
| Director change pre-filing | Director exits within 90 days before large loan application. | HIGH |
| Auditor change in most recent year | Auditor name changes between year N-1 and year N. | HIGH |
| Auditor is sole proprietor | Auditor firm = individual with no other listed clients. | CRITICAL |
| Filing delay + sudden improvement | Late filing AND better financials than prior year. | HIGH |
| Quarterly smoothing (CoV) | Revenue CoV across quarters < 0.03 — unnaturally consistent. | HIGH |
| Round-trip borrowing | Charge created and satisfied <6 months, repeated 2+ times. | HIGH |
| Filing delay trend increasing | Each consecutive year filed later than previous. | MEDIUM |
| Accounting policy change post-bad-year | Policy changes in notes to accounts after financially weak year. | MEDIUM |

## 4.7 Module 7 — Auditor NLP

spaCy keyword extraction on audit opinion paragraph. Auditor network density analysis in Neo4j (same DIN signs >50 SME filings in same district → flag all their clients).

| Signal | Keywords | Severity |
| --- | --- | --- |
| Going concern language | 'going concern', 'material uncertainty', 'ability to continue' | HIGH |
| Adverse opinion | 'adverse opinion', 'fraud', 'misappropriation' | CRITICAL |
| Emphasis of matter count | Each emphasis paragraph = one HIGH flag. | MEDIUM per para |
| Related party section vagueness | Notes section blank or < 50 words despite reported transactions. | HIGH |
| Notes word count shrinking | Notes length decreasing YoY while company complexity increases. | MEDIUM |

## 4.8 Module 8 — Document Forensics

| Check | Logic | Severity |
| --- | --- | --- |
| PDF creation software | Producer = MS Word / Google Docs on a statutory filing. | HIGH |
| Creation vs modification date gap | CreationDate and ModDate differ < 3 days on audit document. | HIGH |
| Font inconsistency across pages | Different fonts detected across pages — spliced document. | MEDIUM |
| Image DPI inconsistency (scanned) | Pages have inconsistent DPI — merged from different originals. | MEDIUM |

## 4.9 Module 9 — NCLT / DRT / Wilful Defaulter

| Signal | Source | Severity |
| --- | --- | --- |
| Admitted CIRP insolvency | NCLT — CIN in admitted CIRP cases | CRITICAL — Force min score 75 |
| Winding-up petition filed | NCLT — winding-up petition, company as respondent | HIGH |
| Wilful defaulter declared | RBI + CIBIL wilful defaulter lists | CRITICAL — Force min score 75 |
| DRT case filed | Debt Recovery Tribunal — company as defendant | HIGH |

## 4.10 Module 10 — Hypergraph Shell Network Detection

SharedAttribute intermediate nodes model relationships across multiple companies simultaneously — revealing shell networks invisible to pairwise edges. No Neo4j hypergraph extension needed.

| Shared Attribute | Threshold | Severity |
| --- | --- | --- |
| Registered address | >5 companies share identical registered address. | HIGH |
| CA firm (auditor DIN) | >50 companies share same CA DIN in same district. | MEDIUM — escalates with co-occurring signals |
| Bank branch (IFSC) | >10 related companies share same IFSC. | MEDIUM |
| Phone prefix cluster | Companies sharing first 8 digits of registered contact. | LOW — elevates other signals |

## 4.11 Module 11 — Anomaly Detection (Two Layers)

Two complementary unsupervised detectors. Neither requires fraud labels. Both catch novel fraud structures the trained ML ensemble has never seen.

| Detector | Input Features | How It Works |
| --- | --- | --- |
| Isolation Forest | 20 financial ratio features | Learns what 'normal' financial ratios look like from clean BSE companies. Anomaly score < −0.1 = NOVEL_PATTERN flag. 3 hours to implement. scikit-learn already in stack. |
| LOF on Graph Features | 7 graph features: PageRank, betweenness, clustering coeff., director count, counterparty age, degree, ego-density | Local Outlier Factor on graph topology features. Catches companies with unusual graph neighbourhoods even when financials look clean. n_neighbors=20. sklearn.neighbors.LocalOutlierFactor. One afternoon to implement. |

Why two anomaly detectors on different feature spaces: Isolation Forest sees suspicious numbers. LOF sees suspicious graph structure. A sophisticated fraud with clean-looking financials but an anomalous director network will pass Isolation Forest and fail LOF. Both are needed.

# 5. Tier 2 — ML Ensemble (from Architecture Doc)

This section preserves the full architecture from the uploaded document (Jeikarthikpandi) with one change: SHAP and Llama 3 are removed. Explainability is handled entirely by graph-native evidence provenance (Section 6). GNNExplainer is kept for TGN subgraph visualisation only — it does not replace graph evidence provenance as the primary explainability mechanism.

## 5.1 Six L1 Detectors

| ID | Detector | Status | Description |
| --- | --- | --- | --- |
| D1 | CatBoost (tabular, supervised) | EXISTS — tune | Supervised tabular classifier on financial features. Tune hyperparameters for OOF format. No rebuild required. |
| D2 | β-VAE (tabular, unsupervised) | EXISTS — adapt | Already outputs reconstruction error. Normalize to [0,1] for L2 input. Unsupervised — catches distribution shifts in financial features. |
| D3 | TGN — Temporal Graph Network | REPLACE static GCN | Replace current static GCN with TGN (PyTorch Geometric tgn_attn). 2-layer, memory_dim=64, embedding_dim=64. Handles temporal evolution of director-company graph. Inductive inference via mean-aggregation fallback for unseen entities. |
| D4 | LOF on Graph Features | NEW — Module 11 | Already specified in Module 11. sklearn LOF, n_neighbors=20. Normalise output to [0,1]. Feeds score into L2 input vector. |
| D5 | Mamba SSM (sequence, supervised) | NEW — build | Transaction sequence input: (amount, counterparty_type, gst_status, timestamp_delta). Pad/truncate to max_len=128. 2-layer Mamba, state_dim=64. Fallback: TCN if CUDA unavailable. |
| D6 | Combined Autoencoder (tabular+graph) | NEW — build | Concatenate [20 financial features, 7 graph features] = 27-dim. Normalize each group to [0,1] independently. Encoder [27→64→32→16], mirrored decoder. ReLU, BatchNorm, dropout=0.2. Reconstruction error → [0,1] via 99th percentile normalization. |

## 5.2 Meta-Learner Stack (F1a / F1b / F1c)

| ID | Component | Description |
| --- | --- | --- |
| F1a | LightGBM OOF Meta-learner | Replaces the deprecated static formula (S = 0.4·GNN + 0.2·VAE + ...) entirely. K=5 OOF folds — each L2 training sample's prediction is always made by a model that never saw that sample's label. Learns optimal detector weights from data. Native LightGBM SHAP support retained for internal meta-learner debugging only — not surfaced to users. |
| F1b | Isotonic Regression Calibration | sklearn.isotonic.IsotonicRegression fit on a separate 15% hold-out (not OOF data — prevents leakage). Converts LightGBM raw scores to calibrated P(fraud) probabilities. Validated via reliability diagram: P(fraud)=0.8 should correspond to ~80% actual fraud rate. |
| F1c | Conformal Prediction (MAPIE) | MapieClassifier wraps calibrated predictor. Output: P(fraud) + [P_low, P_high] at alpha=0.10. Guarantees 90% conformal coverage — the prediction interval contains the true label in ≥90% of test cases. pip install mapie. |

Static formula (S = 0.4·GNN + 0.2·VAE + ...) is fully deprecated. All weighted aggregation now handled by F1a LightGBM trained on OOF data. The old static weights are not used anywhere in the system.

## 5.3 Graph Feature Extraction Pipeline (L0.5)

Prerequisite for D3 (TGN) and D4 (LOF). Compute per entity using NetworkX. Cache as feature matrix. 1 day of build.

| Feature | Algorithm | Signal |
| --- | --- | --- |
| PageRank score | nx.pagerank(G) | High centrality in fraud network |
| Betweenness centrality | nx.betweenness_centrality(G) | Bridge directors between shell clusters |
| Clustering coefficient | nx.clustering(G) | Dense local clusters = shell network |
| Director count (degree) | G.degree(node) | >10 directorships = front man signal |
| Counterparty incorporation age (median) | Median age of TRANSACTS_WITH targets | Paying large sums to recently incorporated entities |
| Node degree | G.degree(node) | High connectivity = hub in fraud network |
| Ego-network density | nx.density(nx.ego_graph(G, node)) | Unusually dense local subgraph = shell cluster |

## 5.4 Explainability — GNNExplainer (TGN Only)

SHAP removed from user-facing output. Llama 3 removed entirely. Graph-native evidence provenance (Section 6) is the primary explainability mechanism. GNNExplainer is retained for a single purpose: visualising the TGN subgraph that contributed to D3's score. It is an engineering diagnostic and a demo visualisation — not the explanation shown to credit officers or forensic auditors.

GNNExplainer: torch_geometric.explain.GNNExplainer. Wire to TGN output. Produces edge_mask and node_mask per prediction. Visualise with networkx/matplotlib. Output shown in Graph Explorer as 'TGN Attention Subgraph' — clearly labelled as ML model attention, distinct from the evidence provenance chain.

## 5.5 Narrative Generation — Gemini Flash (Replaces Llama 3)

Gemini Flash (Google AI Studio free tier, 60 req/min) generates the 300–500 word report narrative. Structured prompt receives the full evidence JSON. Post-generation template substitution injects all numerical values — the LLM never generates numbers. This replaces Llama 3 entirely. Same structured prompt approach, zero local GPU requirement.

# 6. Graph-Native Evidence Provenance — Primary Explainability

This is the only explainability mechanism shown to end users (credit officers, forensic auditors, DGGI investigators). Every finding traces to an exact data point in the graph via typed edges. Not a black box — a data citation that holds up in court.

## 6.1 How It Works

- Every fraud flag creates a FraudSignal node in Neo4j with properties: signal_type, severity, score_contribution, evidence_string (always contains specific numbers), module_name.

- Every FraudSignal has TRIGGERED_BY edges pointing to the exact RelatedPartyTransaction, FinancialStatement, Charge, GSTEntity, or LoanDisbursement that caused it.

- The 'explanation' is a Cypher traversal: given a Company CIN, return all FraudSignal nodes with their full TRIGGERED_BY chain.

- Frontend renders this as a visual evidence chain in the Graph Explorer. Each FraudSignal node shows: what fired, what triggered it, and the exact numbers.

- Belief propagation: when a company scores CRITICAL, a Cypher traversal writes CONNECTED_TO_CRITICAL edges to all first-degree connections. Their reports note the connection.

## 6.2 Evidence Provenance vs SHAP — Why This Is Better

| SHAP (Removed) | Graph Evidence Provenance (Used) |
| --- | --- |
| 'Module 3 contributed 28% of score' | 'Benford MAD 0.031 on FY2017 P&L line items — above 0.020 threshold' |
| Bar chart of feature importances | Visual graph traversal: FraudSignal → TRIGGERED_BY → FinancialStatement → year/company |
| Weights are global model averages | Every explanation is case-specific and data-specific |
| Cannot be cited in a legal document | Every number is a database citation — directly auditable |
| Requires SHAP library + TreeExplainer | A single Cypher query — no additional dependencies |

## 6.3 Provenance Cypher Query

MATCH (co:Company {cin: $cin}) MATCH (co)-[:HAS_FINANCIALS]->(fs:FinancialStatement) MATCH (fs)-[:HAS_FRAUD_SIGNAL]->(sig:FraudSignal) OPTIONAL MATCH (sig)-[:TRIGGERED_BY]->(evidence) RETURN sig.signal_type, sig.severity, sig.evidence_string, sig.module_name, sig.score_contribution, labels(evidence) AS evidence_type, evidence.cin AS evidence_cin, evidence.year AS evidence_year ORDER BY sig.score_contribution DESC

# 7. Risk Scoring Architecture

## 7.1 Two-Score Output — Always

Every analysis returns exactly two scores. Never output FraudRiskScore without DataConfidence. Never output DataConfidence without FraudRiskScore.

| Data Available | DataConfidence | Analysis Mode |
| --- | --- | --- |
| MCA master only — no financials | 25% | Graph-only analysis |
| MCA + 1 year financials | 45% | Partial — no Beneish |
| MCA + 2+ years financials | 65% | Full minus uploads |
| Above + GST upload | 80% | Full analysis |
| Above + bank statements | 92% | Full + bank cross-check + evergreening patterns |

## 7.2 Final Score Composition

The final output combines both tiers. Rule modules supply the feature input to the ML ensemble. The ML ensemble produces calibrated P(fraud) with prediction intervals. Both are shown to users.

| Output Field | Description |
| --- | --- |
| fraud_risk_score (0–100) | Tier 1 rule-based aggregate. Weighted by module weights. Override rules apply. |
| risk_band | LOW / MEDIUM / HIGH / CRITICAL derived from fraud_risk_score. |
| p_fraud_calibrated | Tier 2 calibrated probability from F1b isotonic regression. Range [0,1]. |
| p_fraud_interval [low, high] | F1c conformal prediction interval at alpha=0.10. 90% coverage guaranteed. |
| data_confidence (%) | DataCompletenessScore based on which data sources are present. |
| ensemble_disagreement_flag | True when any two L1 detector scores diverge > 30 pts. Triggers 'Conflicting Signals — Manual Review Required' warning. |
| evidence_chain | Array of FraudSignal objects with TRIGGERED_BY provenance. Source of all explanation. |

## 7.3 Override Rules

Any CRITICAL flag forces final fraud_risk_score to minimum 60 (HIGH band). NCLT insolvency admission, wilful defaulter match, or disqualified active director cannot be averaged away by clean scores elsewhere. NCLT and wilful defaulter matches force minimum score 75 (CRITICAL band).

## 7.4 Risk Bands

| Score | Band | Recommended Action |
| --- | --- | --- |
| 75–100 | CRITICAL | Do not proceed. Refer for forensic audit immediately. Do not disclose this report to the applicant. |
| 55–74 | HIGH | Hold application. Request original audited statements. Conduct field verification. |
| 35–54 | MEDIUM | Enhanced due diligence. Request GST returns and bank statements. |
| 0–34 | LOW | Standard processing. |

# 8. Feature Engineering — 36 Features (Final Clean List)

All 36 features are publicly available, feasible within 30 days, and meaningfully additive to detection performance. Removed: EPFO direct API (restricted), electricity/DISCOM (not programmatically accessible), GST invoice-level features (GSP required), bank branch concentration (not public), UPI/NEFT data (not public), job postings (no public API), trademark filings (low SME prevalence), deferred tax consistency (data unreliable), page count complexity (too weak), footnote density (parsing hard, weak signal).

## 8.1 Financial Ratio Features (9)

| Feature | Signal | Source |
| --- | --- | --- |
| Revenue / reported employee count (MCA) | Implausible revenue-per-head vs peers | MCA AOC-4 |
| Cash conversion cycle trend (3yr) | Deteriorating CCC = liquidity manipulation | P&L + BS |
| Debt/EBITDA trajectory | Rapid leverage increase before default | P&L + BS |
| Interest coverage ratio YoY delta | Sudden collapse = hidden debt | P&L |
| Contingent liability ratio | Off-balance-sheet exposure | Notes to accounts |
| Related party revenue % | >40% = structural dependency / round-trip revenue | Notes to accounts |
| Working capital to revenue ratio | Abnormal buildup = channel stuffing | BS + P&L |
| Revenue growth vs peer deviation | Outlier growth in stagnant sector | BSE benchmark |
| Employee cost growth vs revenue growth | Revenue growing, employee costs flat = fabricated revenue | P&L multi-year |

## 8.2 Graph Features (9)

| Feature | Signal | Algorithm |
| --- | --- | --- |
| Director PageRank score | High centrality in fraud network | GDS PageRank |
| Director betweenness centrality | Bridge directors between shell clusters | GDS Betweenness |
| Community detection cluster size (WCC) | Abnormally large connected components | GDS WCC |
| Director board count | >10 boards = professional front man | Cypher count |
| Company age at first large charge | Young companies taking large debt | MCA dates |
| Shared CA firm network density | One CA signing 200+ SME audits in district | SharedAttribute node |
| Registered address occupancy count | One address, 50 companies | SharedAttribute node |
| Director entry/exit velocity | Rapid churn = distancing before default | IS_DIRECTOR_OF dates |
| Counterparty incorporation age at transaction | Large payments to recently incorporated entities | MCA + TRANSACTS_WITH |

## 8.3 Temporal Features (10)

| Feature | Signal | Source |
| --- | --- | --- |
| Filing delay trend | Getting later each year = compliance deterioration | MCA filing dates |
| Quarterly revenue smoothness (CoV) | CoV < 0.03 = unnaturally consistent = fabricated | Quarterly filings |
| Auditor tenure length | < 2 years repeatedly = opinion shopping | MGT-7 |
| Director average tenure | Short average tenure = distancing pattern | IS_DIRECTOR_OF dates |
| Charge creation-to-satisfaction gap | < 6 months repeatedly = round-trip borrowing | CERSAI dates |
| Filing delay + sudden score improvement | Late filing with better numbers = retroactive manipulation | MCA dates + financials |
| Accounting policy change frequency | Changes after bad years = retrospective manipulation | Notes NLP |
| Revenue growth vs employee cost growth gap | Revenue growing, costs flat over years | P&L multi-year |
| GST filing regularity score | Gaps in monthly GSTR-3B = cash flow stress | Upload / aggregate |
| Pre-filing balance sheet cash spike | Cash influx right before BS date then reversal | BS + bank upload |

## 8.4 Document / NLP Features (6)

| Feature | Signal | Tool |
| --- | --- | --- |
| Audit opinion sentiment score | Going concern / adverse opinion language severity | spaCy keyword |
| Related party disclosure specificity | Vague = hiding transaction details | spaCy NLP |
| Notes to accounts length trend | Getting shorter = hiding information | pdfplumber word count |
| Auditor emphasis of matter count | Each paragraph = one flag | spaCy keyword |
| PDF creation software | Word/GDocs on statutory filing = suspicious | pdfplumber metadata |
| PDF modification date anomaly | Creation/Mod gap < 3 days on audit document | pdfplumber metadata |

## 8.5 Additional Data Features (2)

| Feature | Signal | Source |
| --- | --- | --- |
| NCLT/DRT proceeding existence | Active insolvency or debt recovery proceeding | NCLT scraper |
| Wilful defaulter match (CIN or promoter DIN) | Declared wilful defaulter | RBI + CIBIL |

E-way bill: company-level data requires GSP licence. District/sector-level aggregate from GSTN public statistics used as contextual benchmark signal only — not a direct company-level feature. MCA employee count is public and used in Section 8.1. EPFO direct API is restricted — not used.

# 9. ML Engine Build Plan — 4 Phases (from Architecture Doc)

This is the ML-specific build plan from the uploaded architecture document. It runs in parallel with the main 30-day build plan. Phases 1–4 map approximately to Weeks 1–4 of the overall plan.

## Phase 1 — Foundation (Days 1–5)

Goal: graph feature extraction working, LOF integrated, LightGBM meta-learner replacing static formula, calibration pipeline live.

| Task | Component | Detail | Done When |
| --- | --- | --- | --- |
| P1-1 | L0.5 | NetworkX graph feature extraction. 7 features per entity. Cache as feature matrix. | Feature matrix built for all 200 pre-cached companies. |
| P1-2 | D4 LOF | sklearn LOF, n_neighbors=20, StandardScaler. Normalize output to [0,1]. Slot into L2 input. | LOF scores for 200 companies without error. |
| P1-3 | OOF Pipeline | K=5 fold loop. D1 + D2 + D4 OOF predictions into single matrix. | OOF matrix assembled. No label leakage. |
| P1-4 | F1a LightGBM | Fit LightGBM on OOF matrix. Replace static formula entirely. | AUC on held-out test set > static formula AUC. |
| P1-5 | F1b Isotonic | 15% separate hold-out. IsotonicRegression. Reliability diagram verification. | Reliability diagram shows correct calibration. |
| P1-6 | F1c MAPIE | MapieClassifier. Output: P(fraud) + [P_low, P_high] at alpha=0.10. | Conformal intervals produced for all test samples. |

## Phase 2 — Graph Upgrade (Days 6–9)

Goal: replace static GCN with TGN, add GNNExplainer for TGN subgraph visualisation.

| Task | Component | Detail | Done When |
| --- | --- | --- | --- |
| P2-1 | D3 TGN build | torch_geometric.nn.models.TGNMemory + GraphAttentionEmbedding. 2-layer, memory_dim=64, embedding_dim=64. Edge pruning: drop weight < 0.05. | TGN trains without error on transaction graph. |
| P2-2 | D3 data pipeline | TemporalData loader. Handle new-entity inductive inference via mean-aggregation fallback. | Inductive test: hold out 10% entities. AUC should not drop >2pp. |
| P2-3 | OOF retrain | Add D3 OOF scores + 64-dim TGN embedding (PCA→32) to L2 feature vector. Retrain F1a. | D3 added. Old static GCN scores removed. |
| P2-4 | E2 GNNExplainer | torch_geometric.explain.GNNExplainer wired to TGN. Edge and node masks per prediction. Visualise as 'TGN Attention Subgraph' — clearly distinct from evidence provenance. | Non-uniform edge masks produced for IL&FS. |

## Phase 3 — New Streams (Days 10–15)

Goal: Mamba SSM sequence stream and Combined Autoencoder. All 6 detectors feeding OOF meta-learner.

| Task | Component | Detail | Done When |
| --- | --- | --- | --- |
| P3-1 | D5 data pipeline | Sequence: (amount, counterparty_type, gst_status, timestamp_delta). Pad/truncate to max_len=128. DataLoader. | DataLoader produces batches without error. |
| P3-2 | D5 Mamba SSM | pip install mamba-ssm. 2-layer, state_dim=64, expand=2, dropout=0.2. TCN fallback (kernel=3, 4 layers, 64 filters) if CUDA unavailable. | Mamba or TCN trains and produces fraud scores. |
| P3-3 | D6 AE data prep | Concat [20 financial, 7 graph] = 27-dim. Normalize each group to [0,1] independently before concat. | 27-dim clean-only training loader ready. |
| P3-4 | D6 Combined AE | Encoder [27→64→32→16], mirrored decoder. ReLU, BatchNorm, dropout=0.2. Adam lr=1e-3, 50 epochs, early stop. Recon error → [0,1] via 99th pct normalization. | Reconstruction error produces higher scores for known fraud cases. |
| P3-5 | Full OOF retrain | Add D5 + D6 OOF scores. Full 6-detector matrix. Retrain F1a, refit F1b, rewrap F1c. | 6-detector OOF AUC > 5-detector AUC. |

## Phase 4 — Integration and Output (Days 16–20)

Goal: full pipeline verified. All benchmarks passing. Gemini Flash narrative live.

| Task | Component | Detail | Done When |
| --- | --- | --- | --- |
| P4-1 | Narrative update | Gemini Flash prompt updated: calibrated P(fraud) + interval, top-3 signal module names, GNNExplainer subgraph summary (edge list + amounts). NO SHAP attributions. NO Llama 3. | Narrative for IL&FS includes P(fraud), interval, and module names. Zero LLM-generated numbers. |
| P4-2 | E2E integration test | Full pipeline on 1,000-report test set. Assert: AUC > 0.96, F1 > 0.90, inference < 2s/report on 16GB RAM. | All three assertions pass. |
| P4-3 | Benchmark | Compare vs baseline: F1, AUC, precision, recall, inference time. Reliability diagram. | Improvement documented with numbers. |
| P4-4 | Missing-modality stress test | Re-run with (a) no sequence data (b) no graph data. Verify F1 stays above 0.85. mean imputation + stream_missing flag. | F1 ≥ 0.85 in both degraded conditions. |
| P4-5 | Conformal audit | Verify 90% conformal intervals contain true label ≥90% of test cases. If not, refit MAPIE on larger calibration set. | Empirical coverage ≥ 90% confirmed. |

## 9.1 Phase 4 Milestones

| M# | End of | Success Criteria | Test |
| --- | --- | --- | --- |
| M1 | Phase 1 (Day 5) | Static formula replaced. Calibrated P(fraud) verified. Reliability diagram correct. | sklearn calibration_curve: mean predicted ≈ mean actual across bins. |
| M2 | Phase 2 (Day 9) | TGN AUC ≥ 0.93 on graph test set. GNNExplainer non-trivial edge masks. | Inductive test: AUC should not drop > 2pp on unseen entities. |
| M3 | Phase 3 (Day 15) | All 6 L1 detectors feeding OOF meta-learner. Each new detector adds signal. | 6-detector OOF AUC > 5-detector AUC. |
| M4 | Phase 4 (Day 20) | Full pipeline: AUC ≥ 0.96, F1 ≥ 0.91, inference < 2s/report, conformal 90% coverage verified. | Missing-modality: F1 ≥ 0.85 with sequence absent. Conformal audit ≥ 90%. |

# 10. 30-Day Overall Build Plan

The ML Phase plan (Section 9) runs in parallel with this overall plan. ML phases 1–4 map to Weeks 1–4 respectively. Expo mobile app removed — Days 22–23 reallocated to additional detection modules and ML integration.

## Week 1 — Foundation (Days 1–7)

| Day | Task | Done When |
| --- | --- | --- |
| 1 | Monorepo setup. Fly.io FastAPI. Railway Neo4j Docker + GDS. Vercel React. All env vars in .env.local only. | All services start. RETURN gds.version() works in Neo4j Browser. |
| 2 | Neo4j schema: all constraints, indexes, node labels, relationships from Section 3. JWT auth (python-jose). FastAPI-Users auth endpoints. | Auth endpoints work. Schema constraints enforced. |
| 3 | MCA21 API client + CERSAI scraper. Python validation layer. DataQualityError nodes on failure. DataCompletenessScore computed per company. L0.5 graph feature extraction (NetworkX — ML Phase 1-1). | 10 companies fetched, validated, written to Neo4j with DataConfidence % set. |
| 4 | BSE SME API for benchmarks. pdfplumber + camelot PDF parser baseline. SharedAttribute hypergraph node logic. GSTEntity nodes + GSTIN scraper (Extension A). | 10 PDFs parsed. SharedAttribute nodes created. GSTIN registration data populated. |
| 5 | NCLT scraper. RBI wilful defaulter list scraper. LoanDisbursement nodes from CERSAI (Extension B). LOF on graph features (ML Phase 1-2). OOF pipeline + LightGBM meta-learner (ML Phase 1-3 to 1-6). | NCLT nodes written. LOF scores without error. Static formula replaced by LightGBM. Calibration live. |
| 6 | IL&FS seed data: hand-code FY2014-18 from SFIO report into static JSON. Seed script repopulates all Neo4j nodes/edges in <60 seconds. DHFL + synthetic ITC ring seed data. | IL&FS loads clean <60s. DHFL evergreening graph visible. ITC 7-node ring renders. |
| 7 | Pre-cache run: 200 companies. Fix parser edge cases. DataCompletenessScore for all 200. TGN model build start (ML Phase 2-1). | 200 companies in Neo4j with DataConfidence %. TGN trains without error. |

## Week 2 — Detection Engine (Days 8–14)

| Day | Task | Done When |
| --- | --- | --- |
| 8 | Module 1 (Beneish). Module 2 (Cross-Statement — 7 checks with specific evidence strings). TGN data pipeline (ML Phase 2-2). | IL&FS passes Beneish threshold. All 7 cross-statement checks fire with exact numbers. |
| 9 | Module 3 (Benford). Module 4 core: all 7 SME Cypher patterns + ITC patterns 8–12 + Evergreening patterns 13–17. FraudSignal nodes written. OOF retrain with D3 TGN (ML Phase 2-3). GNNExplainer (ML Phase 2-4). | All 17 patterns run. SCC finds rings on synthetic data. GNNExplainer non-trivial edge masks. |
| 10 | Module 5 (Peer). Module 6 (Temporal — all 8 signals). Module 7 (Auditor NLP). Mamba data pipeline start (ML Phase 3-1). | Peer z-scores for 5 test companies. Temporal signals fire on IL&FS. Auditor NLP flags going concern. |
| 11 | Module 8 (Document Forensics). Module 9 (NCLT/Defaulter). Module 10 (Hypergraph). Module 11 (Isolation Forest + LOF). Mamba SSM model (ML Phase 3-2). | Document forensics flags Word-generated PDF. Module 10 clusters 5 companies by shared address. Both anomaly detectors scoring. |
| 12 | SFIO training data extraction: run all modules on 14 confirmed cases. Combined AE data prep + model (ML Phases 3-3, 3-4). Belief propagation Cypher traversal. | Labeled dataset ~960 entity-years saved. Combined AE produces higher scores for fraud cases. |
| 13 | Full 6-detector OOF retrain with D5 + D6 (ML Phase 3-5). Evidence provenance Cypher traversal: given CIN → return all FraudSignal nodes with TRIGGERED_BY chain. | 6-detector OOF AUC > 5-detector AUC. Provenance chain returns correct output for IL&FS. |
| 14 | XGBoost replaced by LightGBM confirmed. Ensemble disagreement flag logic. Missing-modality stress test (ML Phase 4-4). DataQualityError nodes fully integrated. | F1 ≥ 0.85 with sequence absent. Ensemble disagreement fires when modules diverge >30 pts. |

## Week 3 — Integration + Interface (Days 15–21)

| Day | Task | Done When |
| --- | --- | --- |
| 15 | RiskScorer: orchestrate all 11 modules via asyncio.gather(). Dual output: FraudRiskScore + DataConfidence + p_fraud_calibrated + p_fraud_interval. Override rules. ML Phase 4-1 Gemini Flash prompt update. | /api/analyse/{cin} returns all 6 output fields in <5s. Narrative has zero LLM-generated numbers. |
| 16 | Belief propagation: CRITICAL → traverse → write CONNECTED_TO_CRITICAL edges. Upload endpoints: POST /upload/gst, /upload/bank (SBI/HDFC/ICICI/Axis/Kotak), /upload/financials. Override audit log middleware. | CONNECTED_TO_CRITICAL edges visible in Neo4j for IL&FS. All 5 bank formats parse. |
| 17 | Pre-cache final run: 1,000 companies. LoanDisbursement and LoanRepayment nodes from CERSAI + bank uploads. Demo seed finalised (IL&FS + DHFL + ITC ring). ML Phase 4-2 E2E test. | 1,000 companies in Neo4j. Demo seed runs <60s. AUC > 0.96, F1 > 0.90, inference < 2s. |
| 18 | React: Company Search, Analysis Dashboard (all 6 output fields displayed, 11 module bars, risk band, ensemble disagreement flag, full evidence list with specific numbers), NCLT/Defaulter Panel. | Search IL&FS CIN → run analysis → view all scores → view NCLT panel. |
| 19 | Graph Explorer: D3-force, node colours by risk score, click-expand 1 hop, red edges for flagged TRANSACTS_WITH, evidence provenance subgraph on click. TGN attention subgraph panel (GNNExplainer output, clearly labelled). | IL&FS graph renders. Click director → provenance chain. TGN panel shows non-uniform edge weights. |
| 20 | Circular Trading View (SCC ring — 'SYNTHETIC DATA' label). ITC Carousel View. Evergreening cluster view. Benchmark Comparison chart. | All three fraud type views render. Synthetic data labelled clearly. |
| 21 | Upload Portal with DataConfidence improvement preview. Report Export: PDF with evidence chain, p_fraud + interval, DataConfidence, disclaimer, UUID, timestamp. Full UI polish. | All screens functional. PDF export contains all required fields. |

## Week 4 — QA + Demo Prep (Days 22–30)

| Day | Task | Done When |
| --- | --- | --- |
| 22 | ML Phase 4-3 benchmark vs baseline. ML Phase 4-5 conformal coverage audit. Temporal module stress test on IL&FS multi-year data. | Benchmark numbers documented. Conformal coverage ≥ 90%. Temporal signals fire correctly on IL&FS. |
| 23 | NCLT scraper production run: 50 real CINs. Wilful defaulter: 10 known defaulters detected. ITC patterns 8–12 on synthetic ring. Evergreening patterns 13–17 on DHFL seed. | Known defaulters detected. All 5 ITC patterns fire on synthetic ring. Patterns 13/14/15 fire on DHFL simultaneously. |
| 24 | Security: CORS lockdown. Rate limiting (10 req/min per JWT). Input sanitisation. git grep for secrets. JWT expiry 24h. | Zero secrets in git. Malformed CIN returns 422. |
| 25 | Stress test: SCC on 10,000-node synthetic graph on Railway. 10 concurrent /analyse requests. Document all measured times. | SCC time documented. 10 concurrent requests complete without timeout. |
| 26 | Demo rehearsal 1: full 3-minute IL&FS scenario. Stopwatch. Verify Beneish + cross-statement scores on actual IL&FS numbers match manual calculation. | Demo < 3 minutes. IL&FS scores match manual calculation. |
| 27 | Fix all rehearsal 1 issues. Rehearsal 2: Amtek Auto as second scenario. ITC carousel demo as third scenario. | All three demo scenarios work end-to-end. |
| 28 | Deploy to production. Full demo seed on clean production Neo4j. Record demo video fallback (2–3 min). | Clean production demo without manual fixes. Demo video recorded. |
| 29 | Rehearsal 3 on production only. All three scenarios. Verify offline fallback video accessible. | Production rehearsal passes. Fallback video confirmed playable. |
| 30 | Buffer. Fix production issues. Write Devfolio submission. Submit before deadline. 5th BuildInPublic post. | Devfolio submitted. All 5 BuildInPublic posts live. |

# 11. Tech Stack and Dependencies

## 11.1 Backend

| Package | Version | Purpose |
| --- | --- | --- |
| fastapi + uvicorn | 0.111.x | REST API + ASGI server |
| neo4j (official driver) | 5.x | Railway Neo4j via Bolt |
| lightgbm | 4.x | OOF meta-learner (F1a). Replaces XGBoost. |
| scikit-learn | 1.5.x | Isolation Forest, LOF, IsotonicRegression, stratified split, CV, AUPRC |
| mapie | latest | F1c conformal prediction. pip install mapie. |
| torch-geometric | 2.x | D3 TGN (TGNMemory + GraphAttentionEmbedding) + GNNExplainer |
| mamba-ssm | latest | D5 Mamba SSM sequence detector. TCN fallback if CUDA unavailable. |
| networkx | 3.x | L0.5 graph feature extraction + SCC fallback |
| pdfplumber + camelot-py | latest | PDF text/table extraction + document forensics metadata |
| pytesseract | 0.3.x | OCR for scanned PDFs |
| spacy (en_core_web_sm) | 3.7.x | Auditor NLP keyword extraction |
| google-generativeai | 0.7.x | Gemini Flash narrative generation |
| scipy | 1.13.x | Chi-square + KS tests for Benford's Law |
| httpx | 0.27.x | Async HTTP for MCA21 + CERSAI + NCLT scrapers |
| reportlab | 4.x | PDF report export with UUID + timestamp |
| beautifulsoup4 | 4.x | NCLT + wilful defaulter list scraping |
| python-jose | 3.x | JWT authentication |

REMOVED from all prior versions: sqlalchemy, alembic, supabase-py (PostgreSQL gone). upstash-redis (caching via Neo4j node property). celery (asyncio.gather() handles parallelism). shap (replaced by graph evidence provenance). llama-cpp-python / transformers for Llama 3 (replaced by Gemini Flash API).

## 11.2 Frontend and Infrastructure

| Package / Service | Version / Plan | Purpose / Cost |
| --- | --- | --- |
| React + Vite | 18.x | Web dashboard — only interface. No Expo. |
| d3-force | 3.x | Graph Explorer network visualisation |
| recharts | 2.x | Module score bars, benchmark comparison, reliability diagram |
| tailwindcss | 3.x | Dashboard styling |
| @tanstack/react-query | 5.x | API state management |
| Fly.io (backend) | Free shared-CPU VM | FastAPI deployment. No cold starts. ₹0 |
| Railway (Neo4j Docker) | neo4j:5.20-community | GDS plugin included. Persistent volume. ~₹400 one-time |
| Vercel (frontend) | Free hobby plan | Static Vite deployment. Global CDN. ₹0 |
| Google AI Studio (Gemini Flash) | Free — 60 req/min | Narrative generation only. ₹0 |

# 12. Calibration Pipeline — Critical Notes (from Architecture Doc)

| Concern | How It Is Handled |
| --- | --- |
| Target leakage in L2 | L1 detectors are trained K=5 times in OOF loop. Each L2 training sample's prediction always made by a model that never saw that sample's label. IsotonicRegression is fitted on a completely separate 15% hold-out — not on OOF data. |
| Scale mismatch in Combined AE | Financial ratios and graph features normalized to [0,1] independently before concatenation. If reconstruction loss dominated by one group, apply per-group loss weights proportional to feature count ratio (20:7). |
| New entity at inference (TGN) | TGN uses mean-aggregation of available neighbour embeddings as inductive fallback. Mark 'new_entity' binary feature in L2 input so meta-learner learns to down-weight TGN score when flag is set. |
| Class imbalance (~10% fraud) | All supervised L1 detectors use class_weight=balanced or stratified sampling. F1a LightGBM uses class_weight=balanced. OOF folds are stratified by fraud label. |
| Conformal coverage failure | After Phase 4-5 audit: if empirical coverage < 90%, refit MAPIE on larger calibration set or increase alpha. Do not adjust threshold post-hoc — that breaks coverage guarantees. |

# 13. Definition of Done — Judge Checklist

A feature is done when it works on a real device against the deployed production backend. Not on localhost. Not with hardcoded responses.

| Checkpoint | Verified By | Status |
| --- | --- | --- |
| IL&FS FY2016-17 produces CRITICAL score (>75) from deployed Fly.io backend | Production | [ ] |
| IL&FS was never in training or validation sets | Training CSV | [ ] |
| F1a LightGBM AUPRC > 0.70 on holdout test set | sklearn report | [ ] |
| TGN AUC ≥ 0.93 on graph test set | ML eval | [ ] |
| Full pipeline: AUC ≥ 0.96, F1 ≥ 0.91, inference < 2s/report | Phase 4-2 | [ ] |
| Conformal 90% coverage verified on test set | Phase 4-5 | [ ] |
| Static formula fully replaced — no reference to S = 0.4·GNN + ... anywhere | Code grep | [ ] |
| SCC circular trading via Neo4j GDS on Railway | Neo4j Browser | [ ] |
| NetworkX SCC fallback produces identical output | Unit test | [ ] |
| All 17 graph patterns produce FraudSignal nodes on match | Pattern tests | [ ] |
| Evidence provenance Cypher returns correct chain for IL&FS | Cypher run | [ ] |
| Every fraud flag cites specific numbers — zero generic language | Manual review | [ ] |
| p_fraud_calibrated + p_fraud_interval displayed alongside FraudRiskScore | UI check | [ ] |
| DataConfidence % displayed on every analysis | UI check | [ ] |
| SHAP not surfaced to any user-facing output | Code review | [ ] |
| Llama 3 not present anywhere — Gemini Flash only for narrative | Code grep | [ ] |
| ITC carousel demo runs with SYNTHETIC DATA label visible | Demo run | [ ] |
| DHFL evergreening: Patterns 13, 14, 15 fire simultaneously | Demo run | [ ] |
| PDF report: disclaimer + UUID + timestamp + evidence chain | Download | [ ] |
| Demo seed repopulates Neo4j from scratch in <60 seconds | Clean env | [ ] |
| Full 3-minute demo without crash — three times | 3 rehearsals | [ ] |
| No secrets in GitHub repository | git grep | [ ] |
| 5 BuildInPublic posts with timestamps across 5 weeks | Post dates | [ ] |
| Devfolio: problem, stack, live URL, GitHub, demo video | Read before submit | [ ] |

# 14. Demo Script — 3 Minutes, Three Fraud Types

| Time | Screen | What You Say and Show |
| --- | --- | --- |
| 0:00–0:20 | Company Search | 'IL&FS Infrastructure. CIN: U45201MH2005PTC155294. FY 2016-17 — one year before the ₹91,000 crore collapse.' Type CIN. Hit Analyse. |
| 0:20–0:50 | Analysis Dashboard | 'FraudRiskScore: [X]/100 — CRITICAL. Calibrated probability: [P]% with a 90% conformal interval of [low]–[high]%. DataConfidence: [Y]%. The signal was there in 2017. In public data.' Show ensemble disagreement flag if present. |
| 0:50–1:15 | Graph Explorer | 'What traditional credit tools miss entirely.' Show director-company network. Click shared director node. 'This director connects IL&FS to [N] counterparties — a multi-hop related party chain invisible without a graph.' |
| 1:15–1:40 | Evidence Provenance | 'The score is not the product. The evidence chain is.' Click FraudSignal node. Show TRIGGERED_BY traversal. 'Every finding is a database citation. This holds up in a legal filing.' |
| 1:40–2:00 | ITC Carousel View | 'Second fraud type — GST ITC carousel.' Show 7-node synthetic ring. 'SYNTHETIC DATA. In a GSP-connected deployment, these are live invoice flows. SCC found this ring in [X]ms. This is what ₹58,000 crore in fake ITC looks like as a graph.' |
| 2:00–2:20 | Evergreening View | 'Third fraud type — bank loan evergreening. DHFL. Patterns 13, 14, and 15 fire simultaneously.' Show FUNDED_REPAYMENT_OF edge. 'Round-trip repayment. Shell conduit. Serial charge cycling. Three signals converging on one case.' |
| 2:20–3:00 | Report Export | 'One graph engine. Three structurally different fraud types.' Download PDF. Show p_fraud, interval, DataConfidence, disclaimer, UUID. 'This is Sentinel-G.' End. |

# 15. Future Scope

Items below are confirmed out-of-scope for the 30-day hackathon build. They are not missing — they are correctly deferred.

| Feature | Why Deferred |
| --- | --- |
| EPFO API direct integration | Restricted API. Requires formal partnership. Post-launch. |
| GSP licence / live GST invoice data | Requires GSTN licensing process. Months. Post-launch. |
| Consortium fraud signal sharing across NBFCs | Requires legal agreements, data sharing MoUs, enterprise sales. Strongest production moat. |
| Continuous monitoring with daily score updates | Needs production infrastructure, billing, customer onboarding. |
| LOS integration (Finacle, BankFlex, Nucleus) | Enterprise API partnerships. Post-revenue. |
| LLP / partnership firm coverage | Different regulatory framework, different data sources. |
| Cross-border / offshore structure detection | FATF data, beneficial ownership registries — mostly inaccessible. |
| GAN-generated synthetic training data | 160 real fraud entity-years is insufficient for GAN training. Risk: mode collapse, distributional drift. |
| Full probabilistic belief propagation | Computationally complex. Needs validated fraud network at scale. |
| Concept drift monitoring | Needs production traffic volume. Evidently AI post-launch. |

Final Note: If time runs out in Week 4, cut the Upload Portal and Benchmark screen. Never cut the IL&FS demo, the Graph Explorer with evidence provenance, the ITC carousel view, or the DHFL evergreening view. Those four things are Sentinel-G. Everything else is polish.

Sentinel-G PRD v4.0 — Final — Confidential Team Document